EXHIBIT XVII

FORMS OF HANDOVER, SUBSTANTIAL COMPLETION, FINAL COMPLETION CERTIFICATES AND FINAL ACCEPTANCE CERTIFICATE

FPSO PETROBRAS 91 (P-91)

************Revision Control*************

Rev 0: Bid original version

FORM OF HANDOVER CERTIFICATE FOR PETROBRAS P-91

In accordance with Section 16.4 of the Agreement by and between (“Seller”) and PETRÓLEO BRASILEIRO SA (“Buyer”), dated as xx, xxx, 203x, the undersigned Seller Project Manager hereby certifies as follows:

1. 	The Seller’s obligations specified in the Agreement related to the PETROBRAS P-91 Handover to Buyer have been successfully completed and/or Liquidated Damages for Delay have been paid in accordance with the Agreement for any performance deficiency and other amounts due in accordance with the Agreement;

2. 	All Handover requirements set forth in the Handover definition under Section 16.4 of the Agreement have been accomplished;

3.	The custody of the PETROBRAS P-91 is transferred from Seller to Buyer.

4.	This HANDOVER CERTIFICATE shall only be valid and effective after Buyer final written acceptance of the status of the UNIT and does not release Seller from performing any corrections of the Scope of Supply as required by Buyer and/or the pertinent warranties and guarantees provided for in the Agreement, which will survive until their entire satisfaction.

IN WITNESS WHEREOF, Seller has caused this Handover Certificate to be duly executed and delivered this [__] day of [________], 203[_].

Seller							Buyer

By:____________________			By:___________________

Witness:

____________________

FORM OF SUBSTANTIAL COMPLETION CERTIFICATE FOR PETROBRAS P-91

In accordance with Sections 16.3 of the Agreement by and between (“Seller”) and PETROLEO BRASILEIRO SA (“Buyer”), dated as xx, xxx, 203x, the undersigned Seller Project Manager hereby certifies as follows:

1.	Substantial Completion has been achieved in accordance with Section 16.3 of the Agreement; all requirements have been successfully completed;

2.	All Substantial Completion requirements set forth in the Substantial Completion definition under Section 16.3 of the Agreement have been satisfied, except for the clearing of the Substantial Completion Punch List, which shall be completed no later than the due dates agreed between Parties following the effective date of Substantial Completion Certificate issuance;

3.	This SUBSTANTIAL COMPLETION CERTIFICATE shall only be valid and effective after Buyer final written acceptance of the status of the Scope of Supply as represented in the Substantial Completion Acceptance Notice in accordance with Section 16.3 and does not release Seller from performing any corrections of the Scope of Supply as required by Buyer and/or the pertinent warranties and guarantees provided for in the Agreement, which will survive until their entire satisfaction.

IN WITNESS WHEREOF, Seller has caused this Substantial Completion Certificate to be duly executed and delivered this [__] day of [________], 203[_].

Seller							Buyer

By:____________________			By:___________________

Witness:

______________________

FORM OF FINAL COMPLETION CERTIFICATE FOR PETROBRAS P-91

In accordance with Section 16.5 of the Agreement by and between (“Seller”) and PETROLEO BRASILEIRO SA (“Buyer”), dated as xx, xxx, 203x, the undersigned Seller Project Manager hereby certifies as follows:

1. 	All Final Completion requirements set forth in the Final Completion definition under Section 1.3 of the Agreement have been satisfied;

2.	The UNIT PETROBRAS P-91 is safely and properly operating at its final location offshore;

3.	Seller has transferred to Buyer all final documentation, records, as-built drawings, and test reports required by the Agreement; Seller has delivered to BUYER all classification documents from the Classification Society;

4.	All punch list items are cleared; All Seller's and SubSellers' personnel, supplies, waste, materials, rubbish and temporary facilities have been removed; and

5.	This FINAL COMPLETION CERTIFICATE shall only be valid and effective after Buyer final written acceptance of the complete execution of the Scope of Supply and does not release Seller from the warranties and guarantees provided for in the Agreement which will survive until their entire satisfaction.

IN WITNESS WHEREOF, Seller has caused this Final Completion Certificate to be duly executed and delivered this [__] day of [________], 203[_].

Seller							Buyer

By: ____________________                              By: ___________________

Witness:

____________________

FORM OF FINAL ACCEPTANCE CERTIFICATE FOR PETROBRAS P-91

In accordance with definition of Final Acceptance in Article 1 of the Agreement by and between (“Seller”) and PETROLEO BRASILEIRO SA (“Buyer”), dated as xx, xxx, 203x, the undersigned Seller Project Manager hereby certifies as follows:

1. 	All Final Acceptance requirements set forth in the Final Acceptance definition under Section 1.3 of the Agreement have been satisfied;

2.	This Final Acceptance Certificate shall only be valid and effective after Buyer final written acceptance of the contract obligations and does not release Seller from the warranties and guarantees provided for in the Agreement which will survive until their entire satisfaction.

IN WITNESS WHEREOF, Seller has caused this Final Acceptance Certificate to be duly executed and delivered this [__] day of [________], 203[_].

[Seller]						[Buyer]

By: ____________________                              By: ___________________

Witness:

____________________